COLLEGE OF COMPUTING AND INFORMATION SCIENCES

SCHOOL OF COMPUTING AND INFORMATICS TECHNOLOGY

DEPARTMENT OF NETWORKS

BSE4104: Emerging Trends in Software Engineering
AI-Native and Agentic Engineering Capstone

Project: Software-Engineering QA Agent

MEMBER 1: WEEK 8 CONTRIBUTION REPORT

Review of All requirements.

Reporting Period: 19 October - 23 October 2026

Group: J

Prepared by: Amabe Junior Humphrey (Member 1, Project/Requirements Lead)

| NAME | STUDENT NUMBER | REGISTRATION NUMBER |
| --- | --- | --- |
| Karagwa Ann Treasure | 2300709034 | 23/U/09034/PS |
| Ayan Mustafa Abdirahman | 2300722948 | 23/X/22948/EVE |
| Wanyana Selina Masembe | 2300701529 | 23/U/1529 |
| Amabe Junior Humphrey | 2300705942 | 23/U/05942/PS |
| Akanga Andrew | 2300705555 | 23/U/05555/PS |

## Summary

This week I completed the requirements and traceability review for the final report. I reviewed the scenario-to-user-story mappings, checked the domain types used by the proposal-validation flow, strengthened the automated traceability checks, and prepared the Executive Summary and Problem Context sections of the final engineering report.

The main issue found was not a runtime failure. The scenario boundary_single_action_multiple_candidates was described in the traceability document as indirect evidence for US-9, but the executable mapping left it undocumented. I corrected the mapping and made the distinction explicit: the case is evidence for the bounded single-action design, but it does not by itself prove the iteration-cap halt.

## Work completed

| Work | File | Result |
| --- | --- | --- |
| Reviewed the domain model and proposal-validation types | `src/models/types.py` | Confirmed `ProposalSet.model_validate_json` and `TestProposal.validate_sources` support the requirements and citation guardrail |
| Strengthened scenario-to-story traceability | `tests/test_scenario_coverage.py` | Added mapping validation for duplicate IDs, unknown cases, unknown stories, missing mappings, and documented exceptions |
| Recorded indirect US-9 evidence | `tests/test_scenario_coverage.py` | Mapped `boundary_single_action_multiple_candidates` to US-9 as indirect evidence |
| Updated traceability documentation | `docs/requirements/week2-test-case-traceability.md` | Removed stale “open” wording and documented the intentional US-1/US-2 dual mapping |
| Drafted final report Sections 1 and 2 | `docs/evaluation/final-report-sections-1-2.md` | Added Executive Summary and Problem Context |
| Produced Word deliverable | `docs/evaluation/Final_Report_Sections_1_and_2.docx` | Generated and validated a readable DOCX report |

## Traceability improvements

The coverage test now treats every evaluation case explicitly. A case must either have a user-story mapping or appear in the documented exception set. The test also verifies that mapped case IDs and user-story IDs are valid and that the corresponding references are present in the traceability document. This prevents the executable mapping and the written requirements evidence from silently drifting apart.

The following scope remains intentional:

- US-1, US-2, US-7, US-8, and US-11 have direct active prompt-evaluation evidence.

- US-9 has indirect evidence from the one-action boundary case, while a dedicated iteration-cap scenario remains desirable.

- US-3, US-4, US-5, US-6, and US-10 require dedicated tool-backed or multi-turn scenarios and are not incorrectly marked as covered by the ten-case prompt fixture.

- failure_malformed_source_code remains a documented contract-level exception rather than an invented user story.

## Validation evidence

The focused ScenarioCoverageTests suite passed all five tests:

- all active stories are covered;

- the boundary case is recorded as indirect US-9 evidence;

- deferred stories are not treated as failures;

- the edge-stub case covers both US-1 and US-2; and

- the executable mapping agrees with the fixture and traceability document.

The edited Python test file also passed syntax validation and produced no editor diagnostics. The report DOCX was checked as a valid Office Open XML package containing the required document parts.

## Remaining recommendations

The next requirements task should add dedicated scenarios for the deferred stories once the approval gate, sandbox execution, failure-summary, draft issue, stop-condition, and audit-trace workflows are exercised together.

Those scenarios should be added to the same traceability validation so that future report revisions remain synchronized with the executable evaluation suite.