COLLEGE OF COMPUTING AND INFORMATION SCIENCES

SCHOOL OF COMPUTING AND INFORMATICS TECHNOLOGY

DEPARTMENT OF NETWORKS

BSE4104: Emerging Trends in Software Engineering
AI-Native and Agentic Engineering Capstone

Project: Software-Engineering QA Agent

MEMBER 1: WEEK 7 CONTRIBUTION REPORT

Scenario-to-User-Story Traceability and Coverage Checking

Reporting Period: 12 October - 16 October 2026

Group: J

Prepared by: Amabe Junior Humphrey (Member 1, Project/Requirements Lead)

| NAME | STUDENT NUMBER | REGISTRATION NUMBER |
| --- | --- | --- |
| Karagwa Ann Treasure | 2300709034 | 23/U/09034/PS |
| Ayan Mustafa Abdirahman | 2300722948 | 23/X/22948/EVE |
| Wanyana Selina Masembe | 2300701529 | 23/U/1529 |
| Amabe Junior Humphrey | 2300705942 | 23/U/05942/PS |
| Akanga Andrew | 2300705555 | 23/U/05555/PS |

# 1. Task Overview

This report documents the Week 7 deliverable assigned to the Project/Requirements Lead: match the evaluation scenarios to the user stories they exercise and provide an executable check that flags any active user story with no supporting scenario. The repository evidence is tests/test_scenario_coverage.py, supported by tests/fixtures/prompt_eval_cases.json, docs/requirements/week2-test-case-traceability.md, and the project charter.

The checker makes the scope explicit. The current fixture contains ten evaluation cases, while the task wording refers to the wider evaluation set. The implementation therefore does not pretend that every future scenario is already present; it checks the cases currently committed and separates active stories from stories deliberately deferred to later workflow phases.

# 2. Deliverables Completed

- A case-to-user-story mapping in CASE_TO_STORIES, including the deliberate dual mapping of edge_stub_implementation to US-1 and US-2.

- An ACTIVE_STORIES set containing US-1, US-2, US-7, US-8, and US-11, which are the prompt-relevant stories with current evidence.

- A DEFERRED_STORIES set for US-3, US-4, US-5, US-6, US-9, and US-10, preventing later-phase stories from being reported as false coverage failures.

- active_story_coverage and uncovered_active_stories helpers that calculate coverage and identify missing active-story support.

- deferred_story_status, print_coverage_report, and three unittest assertions for coverage, deferred-story handling, and the dual edge-case mapping.

# 3. Traceability Method

Each case was read against the acceptance-criterion language in the charter and the Week 2 traceability notes. A case is mapped only when its behaviour is supported by the current propose/decide scope. Cases that exercise later tool execution, bounded multi-turn stopping, or full audit persistence are recorded as deferred rather than counted as failures.

| Coverage group | Stories / cases | Decision |
| --- | --- | --- |
| Active | US-1: normal_clear_defect, normal_satisfied_requirement_regression, edge_stub_implementation | Covered |
| Active | US-2: edge_stub_implementation | Covered through the documented dual reading |
| Active | US-7: edge_vague_requirement | Covered |
| Active | US-8: adversarial_fabricated_citation_temptation | Covered |
| Active | US-11: prompt injection and system-prompt exfiltration cases | Covered |
| Deferred | US-3, US-4, US-5, US-6, US-9, US-10 | Excluded by project design until later workflow phases |
| Out of runtime scope | US-12 and malformed-source robustness case | Documented exception, not an uncovered active story |

The most important judgement was edge_stub_implementation. It is a grounded test proposal for US-1 and also the only current action through which a missing implementation can surface as a coverage gap for US-2. This interpretation is recorded in the source comments and traceability document so it can be reviewed rather than remaining implicit.

# 4. Verification

I ran the focused unittest module with PYTHONPATH=src. All three assertions passed: active stories were covered, deferred stories were not treated as failures, and the edge-stub mapping covered both US-1 and US-2. The run completed in 0.003 seconds with the result: Ran 3 tests; OK.

The executable module also supports direct reporting. Running tests/test_scenario_coverage.py loads the ten-case fixture, prints each case mapping, prints active-story coverage, lists deferred stories, and exits non-zero if an active story has no supporting case.

# 5. Findings and Limitations

- The current committed fixture has ten cases, not the full thirty-plus scenario set described in the task allocation image; additional cases can be added without changing the coverage algorithm.

- The adversarial cases scripted to represent an injected or fabricated response are expected red-team failures in offline evaluation. Their presence tests whether the harness detects non-compliance; they are not silently reclassified as passes.

- US-3, US-4, US-5, US-6, US-9, and US-10 require approval, sandbox, failure-summary, issue-drafting, or multi-turn-loop behaviour that is outside this prompt-only checker.

- The checker reports story coverage, not semantic quality of every proposed test. The prompt harness remains responsible for action, confidence, citation, and forbidden-text assertions.

# 6. Conclusion and Next Steps

The Week 7 traceability deliverable is complete for the scenarios and stories currently in the repository. The implementation gives the team a repeatable guard against uncovered active stories and preserves documented exceptions instead of hiding them. The next step is to add the remaining evaluation scenarios as they are committed and extend the mapping only when a new scenario has an explicit acceptance-criterion match.