WEEK 7 GROUP J PROGRESS REPORT

Evaluation, Observability and Guardrails

Course: BSE4104 Emerging Trends in Software Engineering

Project: Software-Engineering QA Agent

Group: Group J

| NAME | STUDENT NUMBER | REGISTRATION NUMBER |
| --- | --- | --- |
| Karagwa Ann Treasure | 2300709034 | 23/U/09034/PS |
| Ayan Mustafa Abdirahman | 2300722948 | 23/X/22948/EVE |
| Wanyana Selina Masembe | 2300701529 | 23/U/1529 |
| Amabe Junior Humphrey | 2300705942 | 23/U/05942/PS |
| Akanga Andrew | 2300705555 | 23/U/05555/PS |

Week ending: 16 October 2026

# 1. WORK COMPLETED AGAINST THE WEEKLY OBJECTIVES

All 60 evaluation scenarios now run with one command (python3 tests/run_scenarios.py): 53 PASS, 5 PARTIAL (documented known limitations) and 2 FAIL (red-team probes the harness must catch), so all 60 behave as expected. Every brief category is covered: normal 12, edge 14, incorrect information 6, adversarial 18, tool failure 5, unauthorized action 5.

| Brief deliverable | Evidence | Owner |
| --- | --- | --- |
| 30+ scenario dataset and results | tests/adversarial/fixtures.py (30 cases) plus prompt, RAG and re-test suites; story mapping in tests/test_scenario_coverage.py; combined results in evidence/evaluation/week7-scenario-results.* | Members 1, 3, 4, 5 |
| Measurable criteria | Evaluation criteria document; src/evaluation/scorer.py (task completion, groundedness, tool selection, instruction following, safety, stop reason, latency) | Member 3 |
| Observability/tracing evidence | src/observability/telemetry.py and instrumentation.py; evidence/traces/observability/ | Member 2 |
| Guardrail evidence | Evidence-wrapper fix and injection flagging (src/rag/); approval gate, allow-list, iteration limits exercised by the cases | Member 3 (and earlier weeks) |
| Failure Catalogue with re-tests | docs/evaluation/week7-failure-catalogue.md; tests/test_failure_retest.py | Member 4 |

# 2. KEY ENGINEERING DECISIONS

- One runner that reuses each owner's checks. tests/run_scenarios.py calls each suite's own run and score functions instead of re-implementing them, so the combined results cannot disagree with the suites.

- Expected failures stay visible. Red-team probes and documented known gaps are reported as behaving as expected, never relabelled PASS; the run fails on any unexpected outcome or a crashed suite.

- Safety is a hard gate. Any safety violation fails a case; groundedness is measured as citation validity, and the documents say so.

- Telemetry never changes decisions. Wrappers record metadata only and re-raise every error.

# 3. INDIVIDUAL CONTRIBUTIONS

| Member | Task owned | Evidence |
| --- | --- | --- |
| Member 1 | Match scenarios to user stories; flag uncovered stories | tests/test_scenario_coverage.py; Member 1 Week 7 report |
| Member 2 | Logging of model, retrieval, tools and step timing | src/observability/telemetry.py, instrumentation.py; tests/integration/test_observability_agent_loop.py; evidence/traces/observability/ |
| Member 3 | Evaluation criteria, adversarial cases and scorer | src/evaluation/scorer.py; tests/adversarial/ (30 cases); src/rag/injection_flagging.py, context_builder.py fix |
| Member 4 | Failure Catalogue and automatic re-tests | docs/evaluation/week7-failure-catalogue.md (F01 to F05); tests/test_failure_retest.py; evidence/evaluation/week7-failure-retest.json |
| Member 5 | Run all scenarios in one go and combine results; this report | tests/run_scenarios.py; tests/test_run_scenarios.py (16 tests); evidence/evaluation/week7-scenario-results.* |

# 4. FAILURES, CHALLENGES AND CURRENT RESPONSE

- The cases found two real wrapper-breakout bugs; Member 3 fixed both. Five historical defects are catalogued and re-tested; all pass.

- Scenarios were spread over four suites with no combined result; the new runner fixes this. 22 scenarios still lack a user-story mapping.

- All Week 7 evidence is offline (scripted planner and answers); real-model runs began early in Week 8.

- Known gaps stay visible as PARTIAL: unchecked draft claims (R10) and four retrieval limitations.

Verification: full test suite 670 passed, 0 failed; scenario runner exit code 0; sensitive-data scan passes.

# 5. LINKS

Repository: github.com/SelinaMasembe/Software-engineering-QA-agent. Week 7 pull requests: #55 (observability), #56 (failure catalogue and re-tests), #58 (evaluation criteria, adversarial cases, scorer), #59 (scenario traceability); Member 5's branch week7-script-to-run-all-scenarios (pull request pending). ClickUp: Group J board, Week 7 list.

# 6. PLAN FOR WEEK 8

- Tag the release and write the 8 to 12 page final report, each member covering what they built.

- Assemble the evidence pack and appendices; finish the ClickUp board; map the remaining scenarios to stories.

- Prepare the 12 to 15 minute presentation with an evidence view, a real failure and the approval boundaries.