WEEK 6 GROUP J PROGRESS REPORT

Memory, State and Interoperability

Course: BSE4104 Emerging Trends in Software Engineering

Project: Software-Engineering QA Agent

Group: Group J

| NAME | STUDENT NUMBER | REGISTRATION NUMBER |
| --- | --- | --- |
| Karagwa Ann Treasure | 2300709034 | 23/U/09034/PS |
| Ayan Mustafa Abdirahman | 2300722948 | 23/X/22948/EVE |
| Wanyana Selina Masembe | 2300701529 | 23/U/1529 |
| Amabe Junior Humphrey | 2300705942 | 23/U/05942/PS |
| Akanga Andrew | 2300705555 | 23/U/05555/PS |

Week ending: 9 October 2026

# 1. WORK COMPLETED AGAINST THE WEEKLY OBJECTIVES

Week 6 made the agent's workflow state explicit, added one justified persistent-memory use case, and described memory as an MCP-style interface. The use case is fixed by one sentence, held in code as MEMORY_DESCRIPTION: the agent remembers, for each repository module, which tests it has proposed, which of those were run, and which a human explicitly rejected, so that it never repeats a proposal a developer has already seen or declined; it does not remember or reuse past diagnoses.

| Brief deliverable | Evidence | Owner |
| --- | --- | --- |
| State model | SessionState and SessionPhase in src/memory/store.py; tests/test_memory_state.py | Member 2 |
| Memory Design and Data Handling Note | docs/requirements/week6/memory-design-and-data-handling-note.md (Member 3); retention detail in member5-memory-retention.md | Members 3 and 5 |
| Working memory/state demonstration | src/memory/api.py with tests; scripts/member1_memory_smoke.py; scripts/member5_retention_demo.py | Members 1, 3 and 5 |
| MCP-style interface specification | docs/integration/week6-member2-mcp-interface.md; src/integration/mcp_interface.py | Member 2 |
| Week 6 progress report | This document | Member 5 |

# 2. KEY ENGINEERING DECISIONS

- Store only what the sentence promises. The memory record has no field for diagnoses, logs, test output or free text, and rejects unknown fields.

- Memory is advisory, never approval. It can inform a proposal but cannot authorise a tool; Member 4's tests prove the approval gate behaves identically whatever memory holds.

- Retention: kept until a human clears it. Decided by team vote. A rejection is final and never rewritten, so a fixed period would delete rejections first and bring declined tests back. rejected_by stores a role handle, not a personal name.

- Human-only changes. Rejecting a proposal and clearing memory are human commands, kept out of src/agent and src/tools and enforced by import-boundary tests. Deletion needs its own memory:delete scope in the interface.

- Safe concurrent writes. Every update and delete is revision-checked, so two processes cannot silently overwrite each other.

# 3. INDIVIDUAL CONTRIBUTIONS

| Member | Task owned | Evidence |
| --- | --- | --- |
| Member 1 | Finalise the memory description across documents; define the memory record | src/memory/schema.py; tests/test_memory_schema.py (31 tests); docs/requirements/week6-memory-description-audit.md; charter Scope item (v) |
| Member 2 | Session state model, persistent store, MCP-style interface | src/memory/store.py; tests/test_memory_state.py, test_memory_store.py; src/integration/mcp_interface.py; tests/integration/test_mcp_interface.py |
| Member 3 | Memory API, design note, prompt v1.2 | src/memory/api.py; tests/test_memory_api.py (46 tests); docs/prompts/propose_action/v1.2.md; week6-member3-contribution-report.md |
| Member 4 | Check memory cannot let the agent skip approval | tests/test_memory_guard.py (10 tests) |
| Member 5 | Scheduled retention job; human clear command; proposal-rejection path; this report | src/memory/retention.py; scripts/approve_cli.py; tests/test_memory_retention.py (32 tests); scripts/member5_retention_demo.py |

# 4. FAILURES, CHALLENGES AND CURRENT RESPONSE

- The retention period was undecided while code was being written. The team voted for keep-until-cleared; the scheduled job deletes only records past an expiry, so it enforces any future period without change.

- A memory title containing a newline could forge a fake rejection line in the prompt. Member 3 found and fixed it, with three tests.

- Owner-only database permissions do not apply on Windows. The permission test is skipped there and the limit is documented.

- Parts were built ahead of their callers: the rejection function had no caller until Member 5's reject-proposal command, and memory is not yet read by a live context sensor.

- One timeout test in tests/test_tool_auth.py failed on Member 1's machine; it passes in the full run below and has been reported to Member 4 to confirm.

Verification: the full suite (python -m pytest -q) gives 446 passed and 0 failed on Member 5's machine, including every memory test; the sensitive-data scan passes.

# 5. LINKS

Repository: github.com/SelinaMasembe/Software-engineering-QA-agent. Week 6 pull requests: #48 (state and memory store), #49 (memory description and schema), #50 (development merge), #51 (memory API), #52 (memory guard tests); Member 5's branch week6-delete-memory-records-that-pass-retention (pull request pending). ClickUp: Group J board, Week 6 list.

# 6. PLAN FOR WEEK 7

- Build the 30-scenario evaluation set and the Failure Catalogue (at least five genuine failures, re-tested).

- Extend the run log with model, prompt, retrieval and latency evidence; collect guardrail evidence.

- Close Week 6 items: retention line in the charter (Member 1); architecture step 12 still mentions diagnoses in memory; memory risk in the risk register (Member 4); apply Member 1's replacement wording; connect memory to the context sensor and record test runs.