COLLEGE OF COMPUTING AND INFORMATION SCIENCES

SCHOOL OF COMPUTING AND INFORMATICS TECHNOLOGY

DEPARTMENT OF NETWORKS

BSE4104: Emerging Trends in Software Engineering
AI-Native and Agentic Engineering Capstone

Project: Software-Engineering QA Agent

WEEK 1 PROGRESS REPORT

Reporting Period: 31 August – 4 September 2026

Group: J

| NAME | STUDENT NUMBER | REGISTRATION NUMBER |
| --- | --- | --- |
| Karagwa Ann Treasure | 2300709034 | 23/U/09034/PS |
| Ayan Mustafa Abdirahman | 2300722948 | 23/X/22948/EVE |
| Wanyana Selina Masembe | 2300701529 | 23/U/1529 |
| Amabe Junior Humphrey | 2300705942 | 23/U/05942/PS |
| Akanga Andrew | 2300705555 | 23/U/05555/PS |

Table of Contents

1. OVERVIEW	3

2. WORK COMPLETED	3

2.1 Problem Definition and Requirements	3

2.2 System Architecture	4

2.3 AI Role and Engineering Boundaries	4

2.4 Security and Risk Definition	5

2.5 Quality Review	5

2.6 Project Workspace and Documentation	5

3. INDIVIDUAL CONTRIBUTIONS	6

4. WEEK 1 DELIVERABLES STATUS	7

5. KEY DECISIONS REACHED	7

6. CHALLENGES AND CONSIDERATIONS	8

7. OVERALL WEEK 1 ASSESSMENT	8

List of tables

Table 1: Individual Contributions	6

Table 2: Week 1 Deliverable Status	6

# 1. OVERVIEW

Week 1 focused on establishing the foundation of the Software-Engineering QA Agent. The team moved from the initial project idea to a clearly defined problem, workflow, system architecture, AI role, security boundaries, and project-management structure.

The main objective was to define what the system will do, how it will operate, what AI will be responsible for, and what actions must remain under deterministic or human control before implementation begins.

By the end of the week, the team had completed the required Week 1 deliverables and aligned them into one overall system design. The Week 1 requirements included the Project Charter, 8 to12 user stories with acceptance criteria, AI Boundary Matrix, architecture/context diagram, GitHub and Click Up setup evidence, and the progress report.

# 2. WORK COMPLETED

## 2.1 Problem Definition and Requirements

The team defined the project as an AI-assisted QA system for small software development teams.

The system is intended to help developers or QA engineers reconcile requirements, source code, and existing tests; identify potential coverage gaps; propose relevant tests; safely execute approved tests; interpret failures; and prepare draft issue or pull-request notes.

The team also defined a single primary workflow:

Requirements/repository > test analysis > test proposal > human approval > sandboxed execution > result analysis > failure summary > draft issue/PR > human review

The scope, assumptions, constraints, and measurable success criteria were also established.

A set of 12 user stories was developed to cover the core workflow, safety controls, traceability, confidence handling, bounded execution, and auditability.

## 2.2 System Architecture

The initial architecture was developed to show how the main components interact and where trust boundaries exist.

The architecture establishes the main interaction between the user, application/orchestrator, agent runtime, repository, sandbox, model provider, and GitHub.

A key architectural decision was to make the orchestrator the central control point. The agent cannot directly access the filesystem, execute arbitrary commands, or perform external writes.

The repository is also treated as a read-only frozen source, while test execution takes place in an isolated sandbox.

## 2.3 AI Role and Engineering Boundaries

The team defined a clear distinction between AI responsibilities and deterministic responsibilities.

AI is primarily used for:

- Interpreting requirements and source code

- Identifying possible test coverage gaps

- Proposing candidate tests

- Interpreting test output

- Summarizing failures

- Drafting issue/PR notes

Deterministic software remains responsible for actions that require guaranteed correctness, including validation, authorization, sandbox enforcement, test execution, pass/fail determination, and limits on agent execution.

Human approval remains necessary for higher-impact actions such as approving tests and submitting external GitHub changes.

This separation was important because it ensures that the project is an agentic system with controlled tool use, rather than simply an LLM-based chatbot.

## 2.4 Security and Risk Definition

The team identified the major security and reliability risks associated with repository access and test execution.

These included prompt injection, unsafe or malformed test proposals, unauthorized commands, credential exposure, production impact, hallucinated requirements, unsafe generated tests, approval bypasses, and uncontrolled agent loops.

The team also established corresponding safeguards, particularly:

- Treating repository content as data rather than instructions

- Schema validation of proposed actions

- Sandbox isolation

- Command allow-lists

- Human approval gates

- Secret isolation

- Bounded agent execution

- Traceability of AI-generated claims

## 2.5 Quality Review

The 12 user stories were reviewed against a structured checklist covering testability, scope, boundary conditions, security, traceability, and independent verification.

The review identified five stories that would benefit from stronger acceptance criteria:

US-1, US-4, US-5, US-8, and US-11.

The amendments strengthen cases such as insufficient source evidence, secret isolation, evidence-backed failure explanations, missing traceability, and prompt injection through repository content.

No additional user stories were considered necessary.

## 2.6 Project Workspace and Documentation

The team established the development and project-management workspace for the capstone.

GitHub was organized to accommodate source code, documentation, tests, evaluation material, evidence, prompts, and weekly reports.

Click Up was structured around the eight-week project, with Week 1 tasks assigned to individual members and linked to their expected deliverables and evidence.

The project workspace provides the basis for tracking future implementation work and maintaining evidence throughout the remaining weeks.

# 3. INDIVIDUAL CONTRIBUTIONS

To make individual responsibility clear without duplicating the technical content above, the team's contributions are summarized below.

Table 1: Individual Contributions

| Member | Name | Main Contribution | Supporting Contribution |
| --- | --- | --- | --- |
| 1 | Amabe Humphery Junior | Project Charter | User Stories and Acceptance Criteria |
| 2 | Akanga Andrew | System Architecture / Context Diagram | Workflow and Interface Definition |
| 3 | Karagwa Ann Treasure | AI Workflow and AI-Use Justification | Input to Charter and Boundary Definition |
| 4 | Ayan Mustafa Abdirahman | AI Boundary Matrix | Security/Risk Review and Acceptance Criteria Review |
| 5 | Wanyana Selina Masembe | GitHub and Click Up Setup | Evidence Collection and Week 1 Progress Report |

This allocation follows the team's Week 1 work breakdown, which assigns Member 1 the Charter, Member 2 the Architecture, Member 3 the AI workflow, Member 4 the Boundary Matrix, and Member 5 the GitHub/Click Up setup and reporting responsibilities.

Although ownership was divided, the work was reviewed collectively. The project guidance specifically requires a team review of the Charter, User Stories, Boundary Matrix, and Architecture so that the deliverables form one coherent system rather than five disconnected pieces.

# 4. WEEK 1 DELIVERABLES STATUS

Table 2: Week 1 Deliverable Status

| Deliverable | Status |
| --- | --- |
| Project Charter | Completed |
| User Stories and Acceptance Criteria | Completed |
| Architecture / Context Diagram | Completed |
| AI Workflow and Justification | Completed |
| AI Boundary Matrix | Completed |
| Security and Risk Review | Completed |
| Acceptance Criteria Review | Completed |
| GitHub Setup | Completed |
| Click Up Setup | Completed |
| Evidence Collection | Completed |
| Week 1 Progress Report | Completed |

# 5. KEY DECISIONS REACHED

The most significant decisions made during Week 1 were:

1. The project will follow one primary end-to-end QA workflow. This keeps the project feasible within the eight-week timeline.

2. AI will be used for reasoning and generation, not unrestricted execution. The model proposes and explains; deterministic components validate and execute.

3. Test execution requires human approval. The agent cannot independently decide which tests are authorized to run.

4. Execution will occur in a sandbox. The system will not provide unrestricted shell access or access to production environments.

5. External GitHub actions remain human-controlled. The agent may prepare a draft but cannot autonomously submit an issue or pull request.

6. Repository content is treated as untrusted evidence. This is necessary to reduce the risk of prompt injection through source files, documentation, or test logs.

# 6. CHALLENGES AND CONSIDERATIONS

The main challenge during Week 1 was defining the boundary between AI autonomy and deterministic control.

Because the proposed system interacts with source code and eventually executes tests, simply instructing the model not to perform dangerous actions was considered insufficient. The team therefore incorporated architectural controls such as schema validation, allow-lists, sandboxing, human approval gates, and bounded execution.

Another consideration was maintaining traceability. The team agreed that AI-generated test proposals and failure explanations should be supported by identifiable requirements, code paths, or test evidence rather than relying solely on the model's judgement.

# 7. OVERALL WEEK 1 ASSESSMENT

Week 1 was successfully completed. The team established a common understanding of the problem, defined the intended system behaviour, clarified the role of AI, established security and human-approval boundaries, and created the engineering workspace needed for implementation.

Most importantly, the Week 1 deliverables are interconnected: the requirements define what the system should achieve, the architecture defines how it fits together, the AI workflow defines where the model is useful, the boundary matrix defines what it is permitted to do, and the project workspace provides the structure for implementing and evaluating the system.